Too Much Banger - Product Decision Tracker

Project: Too Much Banger | Last updated: 2026-06-10 | Owner: Gaurav Gupta

This document tracks the main product and delivery decisions behind Too Much Banger. It exists so the reasoning does not get rewritten after the fact once the site is live.

The scope here is the first public version: concept, tone, build choices, interaction model, and launch posture. The goal is not to make the story look elegant. The goal is to make the calls defensible later.

Some of these decisions are settled. Some are intentionally temporary and will be revisited when real posts, Supabase configuration, and the production domain are in place.

# Ideation

## We are building a public archive about the Bangerlore discourse, not the party homepage itself.

TMB-001 | Stage: Discovery | Category: Scope | Status: Decided | Confidence: High

Context: The concept only becomes legible if the site explains why the archive exists and what cultural argument it is preserving.

Decision: The first part of the site will explain what Bangerlore was, what happened the next day, and why this archive exists before it shows the wall of posts.

Why now: Without this call, design would drift between party promo, satire site, and screenshot dump.

### Facts

• The prompt asked for an archival website on toomuchbanger.in, not a Bangerlore marketing site.

• The user wanted a brief explanation for visitors who know nothing about the event.

• The rough FigJam flow explicitly placed context before the 'Meanwhile on the internet' section.

### Assumptions

• A public audience will need narrative onboarding before seeing screenshots or quote cards.

• The archive is more interesting if it frames the discourse rather than defending the party.

### Options considered

• Chosen: Frame the product as a public archive with a context-first opening, then a satirical transition into the internet wall.

• Rejected: Build a generic event microsite with a small reactions section.

• Rejected: Start immediately with tweets and assume visitors already know the lore.

Tradeoff accepted: We spend screen real estate on context instead of maximizing the number of posts above the fold.

Risk accepted: People already deep in the lore may find the opening slower than necessary.

Revisit trigger: If users consistently skip the opening and only engage with the archive wall.. Revisit date: After first public traffic review.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

## We are using playful satire instead of a hostile wall-of-shame tone.

TMB-002 | Stage: Discovery | Category: UX | Status: Decided | Confidence: High

Context: Tone controls what kinds of interactions feel acceptable and what design language will still feel intentional instead of cruel.

Decision: The archive will make fun of the situation and the discourse mechanics, not turn into a public humiliation board.

Why now: Tone had to be locked before naming reactions, writing copy, or choosing the visual system.

### Facts

• The selected planning input explicitly chose 'Playful satire' over sharper roast or museum archive.

• The design note leaned toward 'morning after house party' and 'walk of shame' motifs, but not direct harassment.

### Assumptions

• The archive will travel more safely if the humor is about the discourse rather than about humiliating individual people.

### Options considered

• Chosen: Use playful satire as the default voice across copy, layout, reactions, and section names.

• Rejected: Run a harsher roast-first version with more aggressive copy.

• Rejected: Make it read like a neutral museum archive.

Tradeoff accepted: The site gives up some shock value in exchange for broader shareability and lower moderation risk.

Risk accepted: Some visitors may want sharper commentary than the product is willing to provide.

Revisit trigger: If real-content review shows the humor still feels too adversarial or too flat.. Revisit date: Before swapping mock posts for real posts.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

## We are shipping V1 with mock posts and no live X embeds.

TMB-003 | Stage: Scoping | Category: Scope | Status: Decided | Confidence: High

Context: The product needed a buildable content model immediately, and live social embeds would have pushed decisions into third-party constraints too early.

Decision: Mock posts are the source of truth for V1 design and interaction work; real posts will be a later data swap, not a redesign.

Why now: The site could not move into implementation until the content dependency was temporarily removed.

### Facts

• The request explicitly said to use mock tweets for now and real ones later.

• The plan ruled out live X embeds in V1 because they reduce layout control and add instability.

### Assumptions

• The design risks are higher than the content ingestion risks in the first pass.

• A clean schema for mock data will make the real-content swap straightforward later.

### Options considered

• Chosen: Use a local typed mock-post dataset and render custom archive cards rather than live embedded posts.

• Rejected: Embed real X posts in V1.

• Rejected: Delay the whole build until the real post set is finalized.

Tradeoff accepted: The archive is visually stronger now but not yet source-authentic.

Risk accepted: People reviewing the first version may over-index on placeholder language or counts.

Revisit trigger: When the real post set is approved and stable enough to replace the mocks.. Revisit date: Before launch on the production domain.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

# Development

## We are building this as a new standalone Next.js app instead of extending the existing Python repo.

TMB-004 | Stage: Delivery | Category: Technical | Status: Decided | Confidence: High

Context: This was an implementation hygiene decision as much as a product one. The wrong choice here would have created avoidable technical debt on day one.

Decision: The site is a separate application with its own package.json, build, deployment config, and Supabase integration.

Why now: Stack choice affects every file and deployment decision that followed.

### Facts

• Repo inspection found a Python app, not an existing web frontend to extend.

• No nearby Next.js/Vite/Astro scaffold was present in the explored tree.

### Assumptions

• The site will evolve faster if its frontend stack is isolated from the existing agent code.

### Options considered

• Chosen: Create a standalone Next.js 15 app under `too-much-banger` and leave the Python project untouched.

• Rejected: Bolt a frontend onto the Python agent repo root.

• Rejected: Start a fully separate repository before validating the product.

Tradeoff accepted: The workspace now contains two unrelated products, but the code boundaries are explicit.

Risk accepted: Deployment and project-level tooling need a little extra care because the web app is a nested project.

Revisit trigger: If the site graduates into its own long-lived product with a separate team or release process.. Revisit date: When the project is live and stable.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

## We are using Vercel for hosting and keeping the deployment path aligned with the custom domain from day one.

TMB-005 | Stage: Launch | Category: Rollout | Status: Decided | Confidence: Medium

Context: The domain requirement was part of the original ask, so hosting could not remain vague.

Decision: Vercel is the deployment target and the app is shaped to deploy there cleanly.

Why now: Deployment assumptions affect project structure, environment naming, and API design.

### Facts

• The planning choice explicitly selected Vercel as the recommended hosting platform.

• The app now includes `vercel.json` and passes a production Next.js build.

### Assumptions

• The user controls DNS for `toomuchbanger.in`.

• Serverless routes are sufficient for reactions and interest capture at this scale.

### Options considered

• Chosen: Target Vercel as the primary host and wire the app to that deployment model from the start.

• Rejected: Keep the host undecided until after implementation.

• Rejected: Optimize first for Cloudflare Pages or a custom server.

Tradeoff accepted: The deployment story is simpler, but it depends on Vercel account auth and environment management.

Risk accepted: The actual launch is blocked until Vercel authentication and DNS changes are completed.

Revisit trigger: If account constraints, pricing, or domain setup make Vercel materially worse than expected.. Revisit date: Before production launch.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

## We are using Supabase for persistent reactions and interest submissions, with graceful fallback when env vars are missing.

TMB-006 | Stage: Delivery | Category: Technical | Status: Decided | Confidence: High

Context: Persistence mattered to the concept, but backend complexity had to stay proportional to the scope.

Decision: Supabase is the data layer for global reactions and 'want in' submissions, and the app shows explicit fallback copy when it is absent.

Why now: Interaction design and API design had to converge before implementation was complete.

### Facts

• The planning choice explicitly selected persistent counts rather than local-only reactions.

• The app now includes Supabase-ready API routes, schema SQL, and an env template.

• Browser tests confirmed reactions and form submissions fail gracefully without configured env vars.

### Assumptions

• Supabase is enough for this interaction model and does not require a custom backend in V1.

### Options considered

• Chosen: Use Supabase as the persistence layer and design the frontend to degrade cleanly when the service is not yet connected.

• Rejected: Ship local-only reactions with no backend path.

• Rejected: Build a custom database/API layer before validating the site.

Tradeoff accepted: The system is operationally lightweight, but launch readiness depends on external configuration that is not done yet.

Risk accepted: Until env vars and schema are live, the site behaves like a visual prototype for those features.

Revisit trigger: If reaction volume, moderation needs, or analytics requirements exceed what this simple schema can support.. Revisit date: After the first real traffic cycle.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

## We are committing to a morning-after scrapbook visual system with context, comic transition, masonry cards, and evidence-board leaderboard.

TMB-007 | Stage: Delivery | Category: UX | Status: Decided | Confidence: High

Context: This is a design-led project. The visual system is part of the product logic, not cosmetic frosting.

Decision: The site will behave like a curated aftermath archive, not a standard marketing page with social content blocks.

Why now: Visual direction needed to be locked before component structure and copy could settle.

### Facts

• The reference notes called for a 'morning after house party' layout and absurd archive motifs.

• The rough sketches proposed the 'Meanwhile on the internet' transition and vote-on-hover behavior.

### Assumptions

• A more theatrical layout is an asset here because the subject is cultural spectacle, not SaaS conversion.

### Options considered

• Chosen: Use a bold, editorial visual system that feels like a messy but curated internet artifact.

• Rejected: Build a clean minimal landing page with standard testimonial-card treatment.

• Rejected: Mirror the exact Bangerlore aesthetic too closely.

Tradeoff accepted: The design is less neutral and may polarize, but it is far more memorable and aligned with the premise.

Risk accepted: Some viewers may read the style as unserious even though the product is intentionally structured.

Revisit trigger: If real-content review shows the styling overwhelms legibility or makes the archive hard to scan.. Revisit date: Before final content swap.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

# Deployment

## We are treating launch readiness as 'code complete, ops pending' rather than pretending the site is already live.

TMB-008 | Stage: Launch | Category: Operational | Status: Decided | Confidence: High

Context: This is the difference between a finished codebase and a finished product.

Decision: We will track the site as build-complete but not launch-complete until hosting, backend config, and domain wiring are done.

Why now: The decision log should reflect reality, not just implementation momentum.

### Facts

• Lint, typecheck, build, and local production-browser smoke tests passed.

• Vercel CLI was installed successfully but was not authenticated on this machine.

• Supabase project values and production DNS changes were not yet applied.

### Assumptions

• It is better to record the remaining gaps explicitly than to declare the project effectively done.

### Options considered

• Chosen: Mark the site as deployment-ready in code but blocked operationally by account auth, environment setup, and DNS.

• Rejected: Describe the site as fully launched even though auth and env setup were unfinished.

• Rejected: Delay all decision recording until after launch.

Tradeoff accepted: The record is more honest, but it also documents that launch work is still outstanding.

Risk accepted: The project could stall if the operational handoff is not finished promptly.

Revisit trigger: When Vercel auth is completed, Supabase is configured, and the domain resolves to the deployed app.. Revisit date: At deployment completion.

Owner and approver: Owner: Gaurav Gupta. Approver: Gaurav Gupta. Key contributor: Codex.

# Revision log

2026-06-10: Initial record created after planning, implementation, local verification, and deployment preparation.